Business Requirement Document - SAP Report Rationalization & Migration

Purpose: Rationalize and modernize legacy analytics (SAP ECC ABAP, SAP BW/BEx/BO, Databricks, downstream Power BI/Tableau) during S/4HANA transformation.

Objectives: Build knowledge graph of reports/data sources; classify Needed/Redundant/Deprecated; recommend migration paths (Embedded Analytics, Datasphere/BDC, Data Lake/Cloud BI, Retain/Retire); deliver dashboard and playbook.

In Scope: Metadata ingestion (BW RS* tables, InfoProviders, Queries, ACDOCA/CDS, ECC ABAP); BI metadata (Power BI/Tableau); usage logs (ST03N, RSDDSTAT, BO Audit); Data Lake lineage (Synapse/Purview/Databricks); KPI catalog; governance (ServiceNow/Jira); visualization, classification, migration matrix, playbook.

Out of Scope: Rebuilding individual reports; production data movement; end-user training beyond pilot; non-SAP sources outside listed stack.

Stakeholders: Business owners (CFO/COO/CIO, functional leads); Data & Analytics; SAP Basis/ERP; BI platform owners; Data Governance; Security/Compliance.

Key Deliverables: Knowledge Graph prototype; Classification outputs; Migration Recommendation Matrix; Governance dashboard; Rationalization playbook.

Success Criteria: 100% of in-scope reports inventoried; clear status tags with rationale; migration path per needed report; dashboard usable for validation; playbook agreed for scale-out.

Assumptions: Access to required metadata/logs/APIs; stable BW/ECC/Databricks/BI environments; stakeholder availability for validation.

Constraints: Security/compliance on data access; pilot timeline; read-only access; API/log performance limits.

Risks/Mitigations: Incomplete metadata/logs (early validation, fallback extracts); classification accuracy (business review, confidence scores); scope creep (scope control); access delays (pre-approved credentials).

Timeline (pilot): Week 1 access/ingestion; Week 2 graph + visualizations; Week 3 classification + migration matrix; Week 4 dashboards, validation, playbook sign-off.